## Slide 1: Ministry of Social Development (MSD) New Zealand
“Helping New Zealanders help themselves be safe strong and independent"

## Slide 2: About MSD
  New Zealand's largest social services agency
  10,000 staff in over 20 locations around New Zealand
  Over NZ $20 billion per annum in Welfare and related payments/services
  Approximately 10% of NZ GDP
  Supporting over a quarter of all New Zealanders (1M)

## Slide 3: Our Services
  Welfare payments
  Welfare payments for over 65s
  College allowances and loans
  Low-Income housing assessments
  Third Party contract management
  Child protection
  Youth justice

## Slide 4: MSD IT Department
  550 staff (370 permanent)
  IT spent NZ $90m Opex and NZ$75m Capex in 2016 FY
  Supports 70 significant line-of-business applications including systems of national importance
  Supports 24,000 devices including BYOD
  Third largest IT department in New Zealand

## Slide 5
  4 months late
  > 600 known defects on go live - 40 “B” defects
  12,000 support calls within 3 months of go live
  Caused questions to Parliament
  Caused major front-line disruption
  My IT department was burnt out
DevOps - The Catalyst
Major waterfall project – Disaster!
5

## Slide 6
Reflected on the people – we needed to change
Two weeks later - waterfall is now the exception
Forced change - implemented smaller 6 weekly release cadence over 20 core apps
      Legacy Applications
      Systems of record
      Systems of engagement
      Spans 60-70 percent of all system change
      Date driven legislative changes
      Business Innovation
      Technical debt retirement
DevOps – The Change
6

## Slide 7
4 highly successful 6 weekly releases since March this year
Well received by customers > 400 features delivered
Features covered 9 different "projects" including legislation
Less than 30 known defects (just 2x “B” defects)
Major changes to:
    Dev / test environment management
    Release management
    Business prioritisation and synergy with business programme
DevOps – Good early signs
7

## Slide 8
Just set the outcome (6-weekly releases) – forced change
Team figured it how to do it – but painful
Simplification Programme also wanted Agile approach
Success is breeding success
Education – so far over 300 people have had DevOps related education sessions on DevOps and associated techniques
Communications – DevOps included in all face-to-face and electronic comms to IT staff
Targeted use of SAFe as the tool to help the DevOps cause including the Infrastructure programme
DevOps – Success Factors
8

## Slide 9: Our Next Steps
  Increase pace of change & quality; driving towards release on-demand & Automation
  Move closer to continuous integration
  Drive more automation- test, environment, development
  Continue with hearts and minds, removing silos
  – action is changing the culture and the “nay” sayers.
9

## Slide 10
Stopping waterfall releases?
Maintaining momentum in Continuous Improvement?
How far to take the Education Programme?
Stopping SAFe "how to" from obscuring DevOps philosophy?
Relentless messages to all IT about the cultural and sharing dimensions
DevOps – What do I need help with?
10