## Slide 1: Ministry of Social Development (MSD) New Zealand
“Helping New Zealanders help themselves be safe strong and independent"

## Slide 2: About MSD
  New Zealand's largest social services agency
  10,000 staff in over 200 locations around New Zealand
  Over NZ $20 billion per annum in Welfare and related payments/services
  Spend approximately 10% of NZ GDP
  Supporting over a quarter of all New Zealanders (1.2M)

## Slide 3: Our Services
  Working Age welfare payments
  Employment services
  Pension payments for over 65s
  College allowances and loans
  Low-Income housing assessments
  Third Party contract management
  Child welfare
  Youth justice

## Slide 4: MSD IT Department
  550 staff (370 permanent)
  IT spent NZ $90m Opex and NZ$75m Capex in 2016 FY
  Supports 70 significant line-of-business applications including systems of national importance
  Supports 24,000 devices including BYOD
  Third largest IT department in New Zealand

## Slide 5
  Went live in March 2016 - 4 months late
  > 600 known defects on go live
  12,000 support calls within 3 months of go live
  Caused questions in Parliament
  Caused major front-line disruption
  My IT department was burnt out
DevOps - The Catalyst
Major waterfall project – Disaster for the people
5

## Slide 6
Can't do this to people again – immediate change required
Flipped waterfall for early DevOps approach in two weeks
People and process – no new tools yet
Forced change - implemented smaller 6 weekly release cadence over 20 core apps
      Legacy Applications and systems of record
      Systems of engagement
      Spans 60-70 percent of all system change
      Includes date driven legislative changes
      Includes business innovation
      Includes technical debt retirement
DevOps – The Change
6

## Slide 7
4 highly successful 6 weekly releases since March this year
Well received by customers > 400 features delivered
Features covered 9 different "projects" including legislation
Less than 30 known defects
Major changes to:
    Dev / test environment management
    Release management
    Business prioritisation and synergy with business programme
DevOps – Good early signs
7

## Slide 8
Just set the outcome (6-weekly releases) – forced change
Team figured it how to do it – but painful
Simplification Programme also wanted Agile approach
Success breeding success
Education – so far over 300 people have had DevOps related education sessions on DevOps and associated techniques
Communications – DevOps included in all face-to-face and electronic comms to IT staff
Targeted use of SAFe as the tool to help the DevOps cause including the Infrastructure programme
DevOps – Success Factors
8

## Slide 9: Our Next Steps
  Continually speed up time to business value and eliminate waste
  Culture change, collaboration, sharing, de-silo dev and ops
  Metrics programme
  Continually increase release frequency when ready
  Move closer to continuous integration
  PoC new tool sets and deploy successful experiments
  Drive more automation- test, environment, development
  Con
9

## Slide 10
Funding model – government funds by the project
Influencing policy development away from big bang
Stopping remaining waterfall releases
Moving culture – agile mindset, experimentation, change, and sharing
Keeping the education and communication programmes fresh
Stopping SAFe "cookie cutter" from obscuring DevOps philosophy
Optimum tooling for CI/CD
DevOps – What do I need help with?
10